# AI Strategy and Transformation Executive Brief

Board and senior leadership decision guide

SRAI  |  PU-B09-C01  |  Foundation candidate v0.2  |  9 September 2026

# Executive decision

Treat AI strategy as a governed portfolio of institutional decisions, not a list of technology projects. Authorize investment only where mission value, evidence, readiness, ownership and safeguards are credible together.

# Why this matters now

• AI demand is rising faster than many institutions can establish data ownership and operating controls.

• Pilots can create recurring cost and vendor dependence without delivering sustained outcomes.

• Public-sector and development settings require traceability, equity, continuity and local capability in addition to model performance.

# Five board questions

| Question | Evidence expected |
| --- | --- |
| What decision improves? | Baseline, beneficiary and outcome measure |
| Why AI? | Comparison with simpler alternatives |
| Who is accountable? | Named outcome, data, technical and risk owners |
| What can stop progression? | Mandatory gates and stopping rules |
| How will value persist? | Operating budget, capability and exit plan |

# Portfolio decision model

Score value, feasibility, evidence confidence, urgency and learning value, but keep non-negotiable legal, privacy, safety and human-authority gates separate. A high weighted score cannot compensate for a failed gate.

# Recommended 90-day action

| Period | Leadership action |
| --- | --- |
| Days 1–30 | Confirm mandate, decision rights, use-case boundaries and evidence inventory. |
| Days 31–60 | Assess readiness, compare alternatives, score the portfolio and identify remediation. |
| Days 61–90 | Authorize bounded pilots, establish monitoring, capability transfer and decision reviews. |

# Consulting lessons applied

• Agricultural census modernization shows that definitions, frames and field governance precede analytics.

• Information warehouses show that integration and ownership are institutional—not merely technical—work.

• Results-based monitoring shows that indicators require baselines, sources, review cycles and accountable action.

• Food-loss modelling shows that uncertainty must be translated into consequences and field validation.

# Decision gates

| Gate | Board test |
| --- | --- |
| Mandate | Is the outcome authorized and materially important? |
| Evidence | Are data, assumptions and limitations documented? |
| Safeguards | Are legality, privacy, security, equity and human authority adequate? |
| Operations | Can named teams run, monitor and challenge the system? |
| Value | Do measured benefits justify total recurring cost and residual risk? |

# Immediate recommendation

Approve a controlled discovery portfolio rather than enterprise-wide deployment. Require decision records at each gate, finance foundational data and capability work, and stop initiatives that cannot demonstrate sustained institutional value.

# Executive takeaway

The strategy is credible when leadership can explain what will be funded, deferred and stopped—and why.